YouTube Movie Factory

Revised Agent Instructions

Stage 1: Remove Celery/Redis  ·  Stage 3: Add Docker + Railway

Version 1.0  ·  February 2026  ·  Aviation Synergy Co., Ltd.

How to Use These Instructions This document contains two self-contained prompt blocks — paste each one directly into your Antigravity IDE session. PROMPT 1 (Section 2): Paste NOW — fixes Stage 1 Research Hub immediately. → Removes Celery and Redis from Stages 1 and 2 entirely. → Replaces with simple async/await FastAPI. No queue needed. → Research Hub should work within one session after applying this. PROMPT 2 (Section 3): Paste when you are ready to build Stage 3 Production. → Introduces Docker + docker-compose for local development. → Adds Celery + Redis back, but managed by Docker (one command startup). → Adds Railway deployment configuration. → Do NOT apply this until Stages 1 and 2 are fully working.

# 1. Revised Architecture Overview

The original plan introduced Celery and Redis from the very beginning. This was unnecessarily complex for Stages 1 and 2, which only need simple sequential API calls. The revised architecture introduces complexity only when it is genuinely needed.

| Stage | What It Does | Needs Celery/Redis? | Approach |
| --- | --- | --- | --- |
| Stage 1 — Research | YouTube search + Gemini scoring + save to Neon | ✗ No | Plain async/await FastAPI endpoint |
| Stage 2 — Curation | yt-dlp metadata + Claude Creative Brief | ✗ No | Plain async/await FastAPI endpoint |
| Stage 3 — Production | Suno music + Kling animation + ffmpeg + YouTube publish | ✓ Yes | Celery + Redis via Docker + Railway |

Why This Split Makes Sense Stages 1 and 2 complete in 10–30 seconds. A standard HTTP request can stay open that long — no background queue is needed. The browser shows a spinner, the server does the work, the result comes back in one response. Stage 3 takes 20–40 minutes and runs multiple parallel jobs simultaneously. That is exactly what Celery + Redis is designed for. Introducing it at Stage 3 via Docker means zero manual Redis installation at any point in the project.

| Deployment Layer | Service | Platform |
| --- | --- | --- |
| Frontend | React (npm run build) | Netlify (free) |
| Backend API | FastAPI (Stages 1 + 2) | Railway — Web Service |
| Background Workers | Celery (Stage 3 only) | Railway — Worker Service |
| Task Broker | Redis (Stage 3 only) | Railway — Redis Add-on |
| Database | Neon PostgreSQL | Neon (existing — no change) |
| Local Development | All services | docker-compose up (one command) |

# 2. Prompt 1 — Fix Stage 1 Now (Paste Immediately)

Copy everything inside the code block below and paste it into your current Antigravity IDE session. This replaces all Celery/Redis references in Stages 1 and 2 with simple async FastAPI.

▶▶▶ REVISED INSTRUCTIONS — REMOVE CELERY/REDIS FROM STAGES 1 AND 2 ══ IMMEDIATE ACTION REQUIRED ════════════════════════════════════════════ Stop what you are doing. Do NOT install Redis. Do NOT use Docker yet. Remove ALL Celery task references from Stage 1 (Research) and Stage 2 (Curation). Replace with direct async Python functions. REASON: Stages 1 and 2 are sequential API calls taking 10–30 seconds. They do not need a background task queue. A plain async FastAPI endpoint is the correct and simpler solution. ══ RULE CHANGE ══════════════════════════════════════════════════════════ OLD RULE: Use Celery tasks for all pipeline steps. NEW RULE: Use Celery ONLY for Stage 3 (Production pipeline). Stages 1 and 2 use direct async/await FastAPI endpoints. ══ STAGE 1 — RESEARCH PIPELINE REWRITE ════════════════════════════════ DELETE these files entirely (do not refactor — delete and replace): backend/app/tasks/research.py backend/app/tasks/curation.py backend/app/tasks/celery_app.py ← keep the file but empty it for now Also REMOVE from requirements.txt for now: celery redis (We will add them back in Stage 3 via Docker) REWRITE backend/app/api/research.py as follows: ## POST /api/research/jobs ## This is now a SYNCHRONOUS endpoint that does all work inline. ## The HTTP request stays open while work runs (~15 seconds). ## The browser spinner handles the wait — this is correct UX. @router.post('/jobs') async def create_research_job( payload: ResearchJobCreate, db: AsyncSession = Depends(get_db) ) -> JSONResponse: ''' Create and immediately execute a research job. All work happens inline — no background tasks, no queue. Returns completed results in a single HTTP response. ''' # 1. Create job record in Neon with status='searching' job = await crud.create_research_job(db, payload) await crud.update_job_status(db, job.id, 'searching') try: # 2. Expand genre topic into search queries using Gemini queries = await cometapi_service.expand_queries( genre_topic=payload.genre_topic, num_queries=4 ) # 3. Search YouTube for each query (sequential is fine) all_videos = [] for query in queries: results = await youtube_service.search_videos( query=query, max_results=20 ) all_videos.extend(results) # 4. Fetch full metadata for all video IDs video_ids = [v['video_id'] for v in all_videos] detailed = await youtube_service.get_video_details(video_ids) # 5. Apply quality filters and deduplicate filtered = research_filter.filter_by_quality( detailed, payload.filters or {} ) filtered = research_filter.deduplicate(filtered) # 6. Score with Gemini via CometAPI await crud.update_job_status(db, job.id, 'scoring') scored = await cometapi_service.score_videos_with_gemini( videos=filtered, genre_topic=payload.genre_topic ) # 7. Sort by score, take top_n top_videos = sorted( scored, key=lambda v: v['relevance_score'], reverse=True )[:payload.top_n] # 8. Save to Neon await crud.save_research_videos(db, job.id, top_videos) await crud.update_job_status(db, job.id, 'completed') # 9. Return results directly in HTTP response return ok({'job_id': str(job.id), 'videos': top_videos}) except Exception as e: await crud.update_job_status(db, job.id, 'failed', str(e)) logger.error(f'Research job failed: {e}', exc_info=True) return err(str(e)) ══ STAGE 2 — CURATION PIPELINE REWRITE ════════════════════════════════ REWRITE backend/app/api/curation.py as follows: @router.post('/jobs') async def create_curation_job( payload: CurationJobCreate, db: AsyncSession = Depends(get_db) ) -> JSONResponse: ''' Create curation job and immediately generate Creative Brief. All work inline — yt-dlp metadata + Claude analysis. Returns completed Creative Brief in a single HTTP response. ''' job = await crud.create_curation_job(db, payload) await crud.update_curation_status(db, job.id, 'briefing') try: # 1. Fetch selected videos from Neon videos = await crud.get_research_videos_by_ids( db, payload.selected_video_ids ) # 2. Extract thumbnails via yt-dlp enriched = [] for video in videos: meta = await ytdlp_service.extract_video_metadata( video.url ) enriched.append({**video.__dict__, **meta}) # 3. Generate Creative Brief via Claude brief = await claude_service.generate_creative_brief( genre_topic=payload.genre_topic, selected_videos=enriched, num_scenes=payload.num_scenes ) # 4. Save brief to Neon await crud.save_creative_brief(db, job.id, brief) await crud.update_curation_status(db, job.id, 'ready') return ok({'job_id': str(job.id), 'creative_brief': brief}) except Exception as e: await crud.update_curation_status(db, job.id, 'failed', str(e)) logger.error(f'Curation job failed: {e}', exc_info=True) return err(str(e)) ══ REACT FRONTEND — UPDATE POLLING LOGIC ════════════════════════════ Stage 1 and Stage 2 no longer need polling. The HTTP response contains the completed results directly. UPDATE Research.tsx: REMOVE: useQuery polling loop REPLACE WITH: standard React Query mutation (useMutation) const researchMutation = useMutation({ mutationFn: (payload) => api.post('/api/research/jobs', payload), onSuccess: (data) => { setVideos(data.data.videos) // results available immediately setStatus('completed') }, onError: (error) => setStatus('failed') }) // Show spinner while mutating, results on success // isPending = true while the ~15 second request is in flight UPDATE CreativeBrief.tsx: SAME PATTERN — useMutation for the curation POST No polling needed — brief is in the response body ══ WHAT NOT TO CHANGE ════════════════════════════════════════════════ - Keep all Neon DB models and schemas (no changes needed) - Keep all service files (youtube.py, cometapi.py, claude.py etc.) - Keep GET endpoints for reading existing jobs and videos - Keep the PATCH endpoint for selecting videos - Keep /api/health endpoint ══ END-TO-END TEST ═══════════════════════════════════════════════════ 1. Start FastAPI: uvicorn app.main:app --reload No Redis, no Celery worker needed. Backend starts immediately. 2. Open Research Hub, type 'lofi chill beats', click Initialize Research 3. Spinner appears — request is in flight (~15 seconds) 4. Ranked video cards appear — no polling, results in one response 5. Check Neon: research_videos rows exist with scores and reasoning 6. Select 2-3 videos, proceed to Curation 7. Creative Brief appears (~10 seconds) — again, no polling needed PASS: All of the above works with zero Redis, zero Celery, zero Docker

# 3. Prompt 2 — Stage 3: Docker + Railway (Paste When Ready)

Only paste this prompt when Stages 1 and 2 are fully working. This introduces Docker for local development and Railway for cloud deployment. Do not apply until you are ready to build the Production pipeline.

Prerequisites Before Pasting This Prompt ✓ Stage 1 Research Hub working end-to-end (YouTube search → scored video cards) ✓ Stage 2 Curation working end-to-end (video selection → Creative Brief → Approve) ✓ Docker Desktop installed on your Windows machine (docker.com/products/docker-desktop) ✓ Railway account created (railway.app) — free tier is sufficient to start ✗ Do NOT proceed until all items above are confirmed

▶▶▶ STAGE 3 INSTRUCTIONS — DOCKER + CELERY + RAILWAY DEPLOYMENT ══ CONTEXT ═══════════════════════════════════════════════════════════ Stages 1 and 2 are now working with plain async FastAPI. Stage 3 (Production pipeline) requires Celery + Redis because it runs genuinely long parallel jobs: Suno music generation (3-5 min per track), Kling 3 animation (2-10 min per scene), ffmpeg assembly. We introduce Docker NOW so that Redis and Celery require zero manual installation. One command starts everything locally and on Railway. ══ STEP 1 — ADD BACK CELERY + REDIS TO requirements.txt ═════════════ Add these lines to backend/requirements.txt: celery[redis]>=5.3 redis>=5.0 flower>=2.0 # Celery monitoring UI (optional but useful) ══ STEP 2 — CREATE backend/Dockerfile ═══════════════════════════════ Create this file at backend/Dockerfile: FROM python:3.12-slim # Install system dependencies RUN apt-get update && apt-get install -y \ ffmpeg \ libsndfile1 \ curl \ && rm -rf /var/lib/apt/lists/* # Install yt-dlp RUN curl -L https://github.com/yt-dlp/yt-dlp/releases/latest/download/yt-dlp \ -o /usr/local/bin/yt-dlp && chmod a+rx /usr/local/bin/yt-dlp WORKDIR /app # Install Python dependencies COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt # Copy application code COPY . . # Default command (overridden by docker-compose for worker) CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000"] ══ STEP 3 — CREATE docker-compose.yml (project root) ════════════════ Create this file at the project root (same level as /backend and /frontend): version: '3.9' services: # ── FastAPI Backend ─────────────────────────────────────── backend: build: ./backend ports: - '8000:8000' env_file: ./backend/.env volumes: - ./backend:/app # live reload in development - job_files:/var/ymf/jobs # shared with celery worker depends_on: redis: condition: service_healthy command: uvicorn app.main:app --host 0.0.0.0 --port 8000 --reload restart: unless-stopped # ── Celery Worker ────────────────────────────────────────── celery_worker: build: ./backend env_file: ./backend/.env volumes: - ./backend:/app - job_files:/var/ymf/jobs # same volume as backend depends_on: redis: condition: service_healthy command: > celery -A app.tasks.celery_app worker --concurrency=4 --loglevel=info --queues=production restart: unless-stopped # ── Redis Broker ─────────────────────────────────────────── redis: image: redis:7-alpine ports: - '6379:6379' command: redis-server --appendonly yes volumes: - redis_data:/data healthcheck: test: ['CMD', 'redis-cli', 'ping'] interval: 5s timeout: 3s retries: 5 restart: unless-stopped # ── React Frontend (dev only) ────────────────────────────── frontend: build: context: ./frontend dockerfile: Dockerfile.dev ports: - '3000:3000' volumes: - ./frontend/src:/app/src # live reload environment: - VITE_API_URL=http://localhost:8000 restart: unless-stopped volumes: redis_data: # Redis persistence across restarts job_files: # Shared temp storage for video/audio files ══ STEP 4 — CREATE frontend/Dockerfile.dev ══════════════════════════ Create this file at frontend/Dockerfile.dev: FROM node:20-alpine WORKDIR /app COPY package*.json . RUN npm install COPY . . EXPOSE 3000 CMD ["npm", "run", "dev", "--", "--host", "0.0.0.0"] ══ STEP 5 — CREATE frontend/Dockerfile (for Railway/Netlify build) ══ Create this file at frontend/Dockerfile: FROM node:20-alpine AS builder WORKDIR /app COPY package*.json . RUN npm install COPY . . ARG VITE_API_URL ENV VITE_API_URL=$VITE_API_URL RUN npm run build FROM nginx:alpine COPY --from=builder /app/dist /usr/share/nginx/html COPY nginx.conf /etc/nginx/conf.d/default.conf EXPOSE 80 CMD ["nginx", "-g", "daemon off;"] ══ STEP 6 — CREATE frontend/nginx.conf ══════════════════════════════ Create this file at frontend/nginx.conf: server { listen 80; root /usr/share/nginx/html; index index.html; location / { try_files $uri $uri/ /index.html; # React Router support } } ══ STEP 7 — ADD .dockerignore FILES ═════════════════════════════════ Create backend/.dockerignore: __pycache__ *.pyc .env .git alembic/versions/ Create frontend/.dockerignore: node_modules dist .env .git ══ STEP 8 — RESTORE tasks/celery_app.py ════════════════════════════ Restore backend/app/tasks/celery_app.py: from celery import Celery from app.core.config import settings celery_app = Celery( 'ymf', broker=settings.REDIS_URL, backend=settings.REDIS_URL, include=['app.tasks.production'] # Stage 3 tasks only ) celery_app.conf.update( task_serializer='json', result_serializer='json', accept_content=['json'], result_expires=86400, task_routes={ 'app.tasks.production.*': {'queue': 'production'}, }, worker_prefetch_multiplier=1, # Important for long tasks task_acks_late=True, # Don't lose tasks on crash ) ══ STEP 9 — UPDATE backend/.env FOR DOCKER ══════════════════════════ Add this line to backend/.env: REDIS_URL=redis://redis:6379/0 # Note: 'redis' is the Docker service name, not 'localhost' # Docker Compose resolves service names automatically JOB_FILES_DIR=/var/ymf/jobs # This path exists inside the container via the Docker volume ══ STEP 10 — LOCAL DEVELOPMENT WORKFLOW ═════════════════════════════ From the project root, these are the only commands you need: # Start everything (backend + worker + redis + frontend): docker-compose up # Start in background: docker-compose up -d # View logs: docker-compose logs -f backend docker-compose logs -f celery_worker # Run Alembic migrations: docker-compose exec backend alembic upgrade head # Stop everything: docker-compose down # Rebuild after requirements.txt changes: docker-compose up --build ══ STEP 11 — RAILWAY DEPLOYMENT ════════════════════════════════════ ## 11a. Create Railway project 1. Go to railway.app → New Project → Deploy from GitHub repo 2. Connect your GitHub repository 3. Railway will detect multiple services automatically ## 11b. Add Redis service In Railway dashboard → Add Service → Database → Redis Railway creates a managed Redis instance automatically. Copy the REDIS_URL from the Redis service variables panel. ## 11c. Configure Backend service In Railway → your repo service → Settings: Root Directory: /backend Build Command: (Railway uses Dockerfile automatically) Start Command: uvicorn app.main:app --host 0.0.0.0 --port $PORT Add all environment variables from your .env file. Set REDIS_URL to the Railway Redis URL (from step 11b). Set JOB_FILES_DIR=/tmp/ymf/jobs ## 11d. Configure Celery Worker service In Railway → Add Service → GitHub Repo (same repo, second service): Root Directory: /backend Start Command: celery -A app.tasks.celery_app worker --concurrency=4 --loglevel=info --queues=production Add same environment variables as backend. This service shares the same Docker image — no extra Dockerfile needed. ## 11e. Configure Frontend (Netlify — not Railway) Netlify handles the React frontend separately: 1. netlify.com → Add new site → Import from GitHub 2. Base directory: frontend 3. Build command: npm run build 4. Publish directory: frontend/dist 5. Add environment variable: VITE_API_URL = https://your-backend.railway.app ══ STEP 12 — STAGE 3 TASK ARCHITECTURE (implement after Docker works) Only implement Stage 3 Celery tasks AFTER docker-compose up runs cleanly. Create backend/app/tasks/production.py with this structure: from app.tasks.celery_app import celery_app from celery import group, chord @celery_app.task(bind=True, max_retries=3, queue='production') def run_production_pipeline(self, production_job_id: str): '''Main dispatcher — runs the full production chain.''' # ... implementation per original project plan ... # All other production tasks follow the same pattern. # Refer to the original YMF_Agent_Implementation_Prompt.docx # Sections 7 (Phase 5) and 8 (Phase 6) for full task details. ══ VERIFICATION CHECKLIST ═══════════════════════════════════════════ Run these checks after completing all steps above: □ docker-compose up runs without errors □ http://localhost:8000/api/health returns all green □ http://localhost:3000 loads the React frontend □ Research Hub still works (Stages 1+2 unaffected by Docker) □ Redis responds: docker-compose exec redis redis-cli ping → PONG □ Celery worker shows 'ready' in docker-compose logs celery_worker □ Railway backend service deploys and /api/health returns green □ Railway Celery worker service starts without errors □ Netlify frontend loads and connects to Railway backend API ══ END OF STAGE 3 DOCKER + RAILWAY INSTRUCTIONS ════════════════════

# 4. Quick Reference

## 4.1 Docker Commands Cheat Sheet

| Command | What it Does |
| --- | --- |
| docker-compose up | Start all services (backend, worker, redis, frontend) |
| docker-compose up -d | Start all services in background (detached mode) |
| docker-compose up --build | Rebuild images then start (use after requirements.txt change) |
| docker-compose down | Stop and remove all containers (data volumes preserved) |
| docker-compose down -v | Stop and remove containers AND volumes (full reset) |
| docker-compose logs -f backend | Stream backend logs in real time |
| docker-compose logs -f celery_worker | Stream Celery worker logs |
| docker-compose exec backend bash | Open a shell inside the running backend container |
| docker-compose exec backend alembic upgrade head | Run DB migrations inside container |
| docker-compose ps | Show status of all running services |

## 4.2 Environment Variables — What Changes Where

| Variable | Local Dev (.env) | Railway Backend | Railway Celery Worker |
| --- | --- | --- | --- |
| REDIS_URL | redis://redis:6379/0 | Railway Redis URL | Same Railway Redis URL |
| DATABASE_URL | Neon pooled URL | Same Neon URL | Same Neon URL |
| JOB_FILES_DIR | /var/ymf/jobs | /tmp/ymf/jobs | /tmp/ymf/jobs |
| COMETAPI_API_KEY | Your key | Your key | Your key |
| ANTHROPIC_API_KEY | Your key | Your key | Your key |
| VITE_API_URL | http://localhost:8000 | N/A | N/A |

## 4.3 Full Deployment Architecture

Production Deployment — Complete Picture User Browser ↓ (HTTPS) Netlify ────────────────── Serves React frontend (free) ↓ (API calls to Railway) Railway — Backend ───────── FastAPI (uvicorn, port from $PORT env var) ↓ (queues tasks) Railway — Redis ─────────── Managed Redis broker + result backend ↓ (worker picks up tasks) Railway — Celery Worker ─── Runs production pipeline tasks ↓ (reads/writes data) Neon PostgreSQL ─────────── All job and video records (existing, no change) ↓ (AI API calls from worker) CometAPI ───────────────── Image gen, animation, music, Gemini scoring Anthropic Claude ────────── Creative brief, prompts, SEO YouTube Data API ────────── Search + final video publish

YouTube Movie Factory  ·  Revised Agent Instructions  ·  Aviation Synergy Co., Ltd.  ·  February 2026